# Agent Execution Intelligence
Architecture & Execution Plan

Open-source, local-first developer platform for observing, understanding, controlling, replaying, and learning from AI-agent execution

Version 0.2 • Architecture baseline • September 2026

# 1. Executive Summary

This document defines the target architecture and phased implementation plan for an open-source Agent Execution Intelligence platform. The platform sits beside existing AI-agent applications rather than replacing their orchestration framework. Developers connect an existing agent, run it normally, and receive a local web UI showing the real execution graph, timeline, node details, observable decision metadata, runtime controls, replay/fork capabilities, and—over time—an experience graph that turns historical runs into reusable execution knowledge.

The central architectural abstraction is a Universal Agent Event Protocol. Framework-specific adapters translate execution activity into normalized events. A local collector persists those events, reconstructs execution state, and streams updates to the UI. This separation allows the product to support raw Python, LangGraph, CrewAI, OpenAI Agents SDK, Google ADK, MCP, and OpenTelemetry without coupling the UI to any individual framework.

# 2. Product Vision

Positioning: “DevTools for AI agents.” The long-term product is an execution intelligence and control layer, not another agent framework.

| Layer | Question answered | Primary capability |
| --- | --- | --- |
| Execution | What is the agent doing? | Live graph, timeline, runtime state |
| Explanation | Why did it do that? | Decision records, verification, plan changes, evidence metadata |
| Control | Can I intervene? | Pause, resume, approve, retry, cancel, fork |
| Reproduction | Can I reproduce or alter it? | Event-sourced replay, checkpoints, fork/what-if |
| Experience | What have we learned? | Cross-run experience graph, outcomes, lineage, reuse |
| Optimization | How should future runs improve? | Routing recommendations, strategy comparison, cost/quality tradeoffs |

# 3. Goals and Non-Goals

## 3.1 Goals

Provide a plug-and-play path from an existing agent process to an interactive local UI.

Represent dynamic runtime execution, including parallel branches, retries, loops, replans, and human approvals.

Expose observable decision metadata without attempting to expose or reproduce private chain-of-thought.

Allow operators/developers to pause, resume, stop, approve, retry, and fork runs.

Make execution replayable by persisting an append-only event history and checkpoints.

Create a framework-neutral semantic layer so adapters can evolve independently of the UI.

Build toward a persistent experience graph containing outcomes, artifacts, verification, dependencies, and causal lineage.

Remain open-source and usable locally before introducing optional hosted/server capabilities.

## 3.2 Non-Goals for v1

Replacing LangGraph, CrewAI, OpenAI Agents SDK, Google ADK, or another orchestration framework.

Building a general-purpose SaaS observability product first.

Training or fine-tuning foundation models.

Capturing hidden chain-of-thought or private internal reasoning.

Supporting every agent framework at launch.

Building a distributed production control plane before the local developer workflow is proven.

# 4. Target Users and Primary Journey

| Persona | Need | Primary workflow |
| --- | --- | --- |
| Agent developer | Debug unpredictable agent behavior | Instrument → run → inspect graph → diagnose → replay/fork |
| AI platform engineer | Standardize agent telemetry | Install adapters → collect events → enforce conventions |
| Evaluator/QA engineer | Reproduce failures and compare strategies | Find failed run → replay → fork → compare outcomes |
| Operator | Safely intervene in a running agent | Observe → pause → inspect → approve/retry/stop |

# 4.1 Golden Path

Install: `pip install agent-devtools`.

Launch: `agent-devtools run app.py`.

Collector starts locally and the browser UI opens automatically.

Agent execution is captured through raw-Python instrumentation or a framework adapter.

UI renders the live execution graph and timeline.

Developer clicks a node and sees inputs/outputs, timing, model/tool metadata, verification status, and decision records.

Developer can pause or stop a live run; later releases add approve/retry/fork.

Failed runs can be replayed from a checkpoint and forked into alternative executions.

Completed runs are retained as experience records for cross-run analysis.

# 5. High-Level Architecture

┌──────────────────────────────┐
                 │       Existing Agent App     │
                 │ Python / LangGraph / CrewAI  │
                 │ OpenAI SDK / ADK / MCP       │
                 └──────────────┬───────────────┘
                                │
                         Instrumentation
                                │
              ┌─────────────────▼─────────────────┐
              │          Framework Adapters       │
              │ Python | LangGraph | CrewAI | ... │
              └─────────────────┬─────────────────┘
                                │
                                ▼
              ┌───────────────────────────────────┐
              │     Universal Agent Event Model   │
              └─────────────────┬─────────────────┘
                                │
                        Local Collector
                                │
             ┌──────────────────┴──────────────────┐
             ▼                                     ▼
       Append-only events                    Runtime state
             │                                     │
             └───────────────┬─────────────────────┘
                             ▼
                      JSONL files (v1) → SQLite/Postgres later
                             │
                   ┌─────────┴─────────┐
                   ▼                   ▼
             REST / WS API          Replay Engine
                   │                   │
                   ▼                   ▼
              React UI          Checkpoint/Fork
                   │
       ┌───────────┼────────────┐
       ▼           ▼            ▼
     Graph      Inspector    Timeline/Controls

# 6. Core Components

| Component | Responsibility | v1 technology |
| --- | --- | --- |
| SDK / Instrumentation | Emit normalized events from user process | Python |
| Adapters | Translate framework callbacks/events | Python packages |
| Event Protocol | Stable semantic contract between producer and platform | Pydantic + JSON |
| Collector | Receive, validate, sequence and persist events | FastAPI |
| State Engine | Materialize current run/graph state from events | Python |
| Event Store | Durable local execution history | SQLite |
| API | Run, graph, node, event and control endpoints | FastAPI |
| Live Transport | Push state/event changes to browser | WebSocket |
| Replay Engine | Reconstruct state and replay eligible steps | Python |
| UI | Graph, timeline, inspector, controls, history | React + TypeScript + ReactFlow |
| CLI | One-command developer workflow | Typer or Click |
| Experience Store | Cross-run knowledge and lineage | JSONL files initially; SQL later |

# 7. Universal Agent Event Protocol

The event protocol is the most important reusable asset. Every adapter should emit the same semantic event types even when source frameworks differ.

| Field | Required | Purpose |
| --- | --- | --- |
| event_id | Yes | Globally unique event identifier |
| run_id | Yes | Execution/run identifier |
| parent_event_id | No | Causal/event hierarchy relationship |
| timestamp | Yes | Event occurrence time |
| type | Yes | Semantic event type |
| actor | No | Agent, node, tool, model, human or system actor |
| node | No | Logical execution node metadata |
| status | No | started/succeeded/failed/cancelled/etc. |
| payload | No | Structured event-specific data |
| metadata | No | Framework/provider-specific metadata |
| sequence | Recommended | Monotonic ordering within a run |
| schema_version | Yes | Protocol compatibility/versioning |

# 7.1 Initial Event Types

run.started / run.completed / run.failed / run.cancelled

agent.started / agent.completed / agent.failed

node.started / node.completed / node.failed

llm.started / llm.completed / llm.failed

tool.started / tool.completed / tool.failed

plan.created / plan.changed / plan.invalidated

verification.started / verification.completed / verification.failed

retry.started / loop.detected / checkpoint.created

approval.requested / approval.completed

run.paused / run.resumed / run.forked

# 7.2 Example Event

{
  "schema_version": "0.1",
  "event_id": "evt_9382",
  "run_id": "run_1842",
  "sequence": 27,
  "timestamp": "2026-09-11T14:42:10Z",
  "type": "verification.failed",
  "actor": {"type": "agent", "id": "critic"},
  "node": {"id": "critic", "type": "verification"},
  "status": "failed",
  "payload": {
    "score": 63,
    "threshold": 85,
    "failure_category": "insufficient_source_coverage",
    "action": "replan"
  },
  "metadata": {
    "framework": "custom-python",
    "model": "provider/model-name"
  }
}

# 8. Graph Model

Maintain three related but distinct graph concepts.

| Graph | Meaning | Example |
| --- | --- | --- |
| Topology graph | What nodes/edges the system defines or may execute | Planner → Research → Critic |
| Execution graph | What actually occurred in a specific run | Research executed twice; Critic failed once |
| Experience graph | Relationships across runs and outcomes | Strategy B succeeded in 17/20 similar runs |

Loops must not be flattened into an endlessly expanding graph. Render the loop edge and show iteration count. Selecting the loop opens iteration history.

# 9. Storage Design

Use an append-only event log as the source of truth. Materialized run state, graph state and summaries are derived views.

| Store | Contents | Lifecycle |
| --- | --- | --- |
| events | Immutable normalized events | Primary source of truth |
| runs | Run metadata and aggregate status | Derived + indexed |
| nodes | Observed node identities/types | Derived |
| edges | Observed causal/topological edges | Derived |
| checkpoints | Replayable state snapshots | Created at safe boundaries |
| artifacts | References/metadata for outputs | Retained per policy |
| experiences | Outcome, strategy, verification and lineage summaries | Long-lived |

Initial SQLite schema should index run_id, timestamp, event type, node id, parent event, and sequence. Use JSON columns for extensible payloads while keeping high-value query fields normalized.

# 10. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /runs | Create/register a run |
| GET | /runs | List runs |
| GET | /runs/{id} | Run summary and status |
| GET | /runs/{id}/events | Event history |
| GET | /runs/{id}/graph | Materialized execution graph |
| GET | /runs/{id}/timeline | Timeline projection |
| GET | /runs/{id}/checkpoints | Replay checkpoints |
| POST | /runs/{id}/pause | Request pause |
| POST | /runs/{id}/resume | Resume |
| POST | /runs/{id}/cancel | Cancel |
| POST | /runs/{id}/fork | Create fork from checkpoint |
| GET | /runs/{id}/experience | Related prior experience |
| WS | /ws/runs/{id} | Live events/state updates |

Control operations should be commands, not direct state mutations. Example: POST /runs/1842/pause creates a command; the runtime acknowledges it and emits run.paused.

# 11. UI Architecture

The first UI should center on a single Run View rather than a large dashboard.

| UI area | Purpose |
| --- | --- |
| Header | Run status, elapsed time, token/cost summaries |
| Graph | Live dynamic execution topology |
| Timeline | Chronological execution history |
| Inspector | Selected node/event details |
| Why panel | Observable decision metadata and verification context |
| Controls | Pause/resume/stop/approve/retry/fork |
| History | Prior runs and related experiences |
| Replay view | Time scrubber, checkpoint selection, branch comparison |

Design principle: answer five questions quickly—What is happening? What happened? Why did it happen? Can I intervene? What happened in similar runs?

# 12. Runtime State Machine

RUNNING
  ├── pause request → PAUSING → PAUSED
  ├── cancel request → CANCELLING → CANCELLED
  ├── failure → FAILED
  └── completion → COMPLETED

PAUSED
  ├── resume → RUNNING
  ├── cancel → CANCELLING
  └── fork → FORKED / new RUNNING child

VERIFICATION_FAILED
  ├── retry → RUNNING
  ├── replan → RUNNING
  └── terminal failure → FAILED

All transitions must be represented by events. The UI reflects runtime state; it does not become the source of truth.

# 13. Replay and Fork Design

Persist checkpoints at agent boundaries and before external side effects where feasible.

Replay deterministic internal steps from recorded state.

Treat external side effects as non-replayable by default; use recorded results or explicit sandbox adapters.

A fork references parent run, source checkpoint, and changed execution parameters.

Record fork lineage so comparisons can trace exactly where two executions diverged.

Provide a side-by-side outcome view: quality/verification, latency, token usage, tool calls, failures and final artifacts.

# 14. Verification and Plan Health

The platform should support structured verification records without capturing private reasoning.

| Signal | Example |
| --- | --- |
| Verification score | 63/85 |
| Threshold | 85 |
| Failure category | insufficient_source_coverage |
| Dependency status | fresh / stale / unknown |
| Action | retry / replan / block / request approval |
| Evidence references | source IDs, artifact IDs, record versions |

Later, plan-health checks can detect stale dependencies: a plan records the data versions it relied upon, and the executor validates only dependencies relevant to the next external action.

# 15. Experience Graph

The experience graph is the long-term differentiator. It converts disposable traces into reusable execution knowledge.

Goal
 └─ Plan
     └─ Execution
         ├─ Tool calls
         ├─ Artifacts
         ├─ Verification
         ├─ Failures
         └─ Outcome
              └─ Experience
                   ├─ Similar run
                   ├─ Successful strategy
                   └─ Recommended routing

Experience records should include task signature, strategy/plan identifier, key dependencies, verification outcome, final result quality, cost, latency, failure causes, artifact references and lineage. Do not automatically treat every historical run as truth; experience requires evaluation and confidence.

# 16. Framework Adapter Strategy

| Adapter | Phase | Capture strategy |
| --- | --- | --- |
| Raw Python decorators/context manager | MVP | Explicit instrumentation around agent/step/tool boundaries |
| OpenTelemetry bridge | MVP/2 | Map spans/events into protocol |
| LangGraph | 2 | Callbacks/state transitions/checkpoints |
| OpenAI Agents SDK | 2 | Run/tool/model lifecycle hooks |
| CrewAI | 2/3 | Task/agent/tool lifecycle |
| Google ADK | 3 | Agent/tool/session events |
| MCP | 3 | Tool invocation metadata and server identity |

Adapters must never leak framework-specific objects into the core event contract. Framework-specific details belong under metadata/extensions.

# 17. Security and Privacy

Local-first by default; no data leaves the machine unless the user explicitly configures remote mode.

Never capture secrets, API keys, cookies or credentials into event payloads.

Provide configurable redaction for prompts, tool arguments, outputs and PII.

Separate read-only observation from control permissions.

Require explicit approval for high-impact actions.

Treat tool outputs and agent-generated content as untrusted data.

Record security-relevant events such as denied actions, approval decisions and policy failures.

Make retention configurable and provide run deletion/export mechanisms.

# 18. Scalability Path

Do not prematurely distribute the MVP. Preserve interfaces so local components can later become services.

| Stage | Architecture |
| --- | --- |
| Local v1 | Single process/CLI + SQLite + localhost UI |
| Local multi-process | Agent process + collector + UI; SQLite/Postgres |
| Team server | Postgres + object storage + API + WebSocket gateway |
| Production | Queue/stream, horizontally scalable collectors, durable command service, multi-tenant auth |

A future server mode can introduce PostgreSQL, Redis/NATS/Kafka-like transport, object storage, authentication, tenancy and policy services without changing the event semantics.

# 18. Architecture Decision Records — Locked v0.2

These decisions are the implementation contract for v0.2. They replace earlier ambiguous choices and should be treated as authoritative until an explicit architecture review changes them.

## ADR-001 — Transport, Ordering, and Delivery

The SDK emits events locally, assigns a globally unique event_id and a monotonic per-run sequence at emission time, queues events asynchronously, and flushes them in batches over a persistent/keep-alive connection to the local collector. Delivery is at-least-once. The collector deduplicates by event_id, accepts out-of-order arrivals, and may briefly buffer events by (run_id, sequence) when materializing state. Collector receive order is never treated as causal order.

## ADR-002 — Node Identity and Graph Semantics

A logical node receives an explicit user label when supplied; otherwise raw Python uses a qualified function name. node_id remains stable across loop iterations. execution_instance_id identifies one invocation, allowing concurrent fan-out to collapse into one visual node while preserving instance history. Edges are derived from parent_event_id, not temporal adjacency. Loop detection is projection/collector-side; adapters may emit loop.detected when they already know a loop boundary.

## ADR-003 — Concurrency and Causal Context

The SDK uses a contextvars-based active-node stack. Node entry/exit updates this context and event creation reads it to establish parent_event_id. Explicit propagation helpers are provided for executor/thread boundaries. Opaque third-party concurrency, subprocesses, and libraries that create independent execution contexts are documented limitations rather than silently inferred relationships.

## ADR-004 — Canonical Projection and WebSocket Model

The immutable event log is the sole source of truth. A single ProjectionEngine materializes graph, timeline, run state, and node state. Active runs keep an in-memory projection; snapshots are an optimization. WebSocket messages contain state patches. REST provides the full current state for initial load and reconnect. The React client does not reimplement graph semantics. The same projection code is used for live execution and visualization replay.

## ADR-005 — Replay and Checkpoint Semantics

Replay v1 means visualization replay: reconstruct recorded state from the event stream and scrub through it. checkpoint.created is defined in the protocol now, with an optional serialized-state reference. Real re-execution/fork is later and requires an explicit user-agent checkpoint/resume contract. Arbitrary Python process state is not assumed to be serializable or restartable.

## ADR-006 — File-Based Persistence

v1 does not require a database. The collector writes an append-only JSONL event stream to the local filesystem. Each run has its own event file plus optional metadata and snapshot files. A storage-neutral EventStore interface isolates the rest of the system from the file format. SQLite/PostgreSQL can be added later for indexing, querying, multi-user operation, and higher-volume workloads without changing the Universal Agent Event Protocol.

## 18.1 v1 Storage Layout

The event file is authoritative. Snapshots are disposable accelerators and may always be rebuilt from events.

.agent-devtools/

JSONL is intentionally human-readable, append-only, easy to inspect with standard tools, easy to back up, and simple for contributors to understand. The SDK never writes directly to the event file; the collector owns persistence.

## 18.2 Storage Abstraction

The implementation should define a small storage contract so SQL is a future implementation choice rather than an architectural rewrite.

## 18.3 Canonical Runtime Data Flow

## 18.4 Explicit v1 Boundaries

Raw Python is not magically instrumented. The CLI starts the collector/UI and supplies the endpoint; the user still uses decorators/context managers unless a framework adapter provides automatic capture.

No database is required for local v1.

No Kafka, Redis, message broker, or distributed event bus is required.

No chain-of-thought is captured or reconstructed.

Visualization replay is universal; real execution replay/fork is opt-in and contract-driven.

The UI is a first-class product surface, but it is never the source of truth.

# 18.5 Concrete Week 1–3 Implementation Plan

The first three weeks should produce a working vertical slice rather than three isolated subsystems.

## Week 1 — Protocol, Context, and JSONL Collector

| Module | Concrete responsibility | Key classes/functions | Done when |
| --- | --- | --- | --- |
| core/events/schema.py | Canonical Pydantic event envelope | AgentEvent, Actor, NodeRef | Validates required fields and rejects malformed events |
| core/events/types.py | Typed event names/payload models | EventType enum; payload models | All v1 event types have stable names |
| core/events/ids.py | IDs and run identifiers | new_event_id(), new_run_id() | IDs are unique and deterministic fixtures can be built |
| core/events/sequence.py | Producer-side ordering | SequenceCounter | Each run starts at 1 and increments monotonically |
| core/context.py | Causal context | RunContext, NodeContext, active_node() | Nested nodes generate correct parent_event_id |
| core/redaction.py | Secret filtering | Redactor | API keys/tokens/password-like fields are removed |
| server/storage/jsonl.py | Append-only persistence | JsonlEventStore | Events survive process restart and duplicate event_id is idempotent |
| server/collector/app.py | Ingestion | POST /v1/events | Batch ingestion validates, dedupes, persists, and returns acknowledgments |

### Week 1 tests:

duplicate event_id does not create a second stored event

out-of-order sequences are accepted and preserved

same run gets strictly increasing producer-side sequences

different runs have independent sequences

nested contexts produce the expected parent_event_id

redaction removes configured secrets before persistence

JSONL can be reopened and streamed after collector restart

## Week 2 — Python SDK and Async Transport

| Module | Concrete responsibility | Key classes/functions | Done when |
| --- | --- | --- | --- |
| sdk/emitter.py | Build normalized events | EventEmitter.emit() | Events receive run_id, sequence, parent context, timestamps |
| sdk/batcher.py | Non-blocking buffering | AsyncBatcher.enqueue(), flush() | Agent hot path does not wait on network for every event |
| sdk/transport.py | Persistent collector connection | CollectorTransport.send_batch() | Batches are delivered with retry/backoff |
| sdk/decorators.py | Raw Python instrumentation | @agent, @node, @tool, @llm | Decorated functions emit start/completion/failure events |
| sdk/context.py | Context helpers | bind_context(), propagate_context() | Thread/executor examples preserve causal parentage |
| cli/run.py | Developer entry point | agent-devtools run app.py | Starts local collector/UI path and launches agent process |

### Week 2 tests:

decorated synchronous node produces correct start/completed pair

exception produces failed event without swallowing the exception

nested node calls preserve causal hierarchy

parallel async tasks get distinct execution_instance_id values

thread/executor propagation preserves the originating context when explicitly bound

collector outage does not block the agent indefinitely; bounded queue/backpressure behavior is defined

event batches are retried without creating duplicates at the collector

## Week 3 — Projection, WebSocket, and First UI

| Module | Concrete responsibility | Key classes/functions | Done when |
| --- | --- | --- | --- |
| core/projection/engine.py | Canonical event-to-state reducer | ProjectionEngine.apply(), rebuild() | Same event stream always produces same projection |
| core/projection/models.py | Materialized state types | RunState, NodeState, GraphState, TimelineState | State is serializable for REST |
| core/projection/graph.py | Graph semantics | GraphProjector | Stable node IDs, parent edges, loops, fan-out instances work |
| core/projection/timeline.py | Timeline projection | TimelineProjector | Events appear in sequence-aware order |
| core/projection/patches.py | Incremental UI updates | StatePatch, PatchBuilder | Only changed state is pushed |
| server/api/runs.py | REST reads | GET /v1/runs/{id}, /graph, /events | UI can bootstrap/reconnect from full state |
| server/ws.py | Live updates | RunSubscription | Connected UI receives state patches |
| ui/src/graph/ | Graph visualization | ReactFlow RunGraph | Live nodes/edges update without client-side graph derivation |
| ui/src/timeline/ | Execution timeline | Timeline | User can inspect event sequence |
| ui/src/inspector/ | Selected-node details | NodeInspector | User can see event payload/metadata and status |

### Week 3 end-to-end acceptance test:

Run a sample raw-Python agent with sequential steps, a parallel fan-out, a retry, and a loop. The browser must show the live graph and timeline; refreshing/reconnecting must recover the same run state from JSONL; replaying the event stream through ProjectionEngine must produce the same graph and timeline.

## 18.6 Minimal Event Contract Additions

The existing universal event envelope remains the contract, but v0.2 makes several fields explicit:

| Field | v0.2 rule | Reason |
| --- | --- | --- |
| sequence | Required for emitted events; assigned by producer per run | Causal reconstruction and deterministic replay |
| node.id | Stable logical node ID | Loop/fan-out graph semantics |
| execution_instance_id | Unique per node invocation when node is present | Preserve concurrent instances without duplicating visual topology |
| parent_event_id | Causal parent where applicable | Derive edges without relying on arrival time |
| checkpoint | checkpoint.created defined now; state reference optional | Avoid future protocol break when real fork is added |

# 18.7 Revised Phase Plan

Phase 0 — Architecture: locked ADRs, event schema, graph semantics, replay semantics.

Phase 1 — Local instrumentation: raw Python SDK, context propagation, async batching.

Phase 2 — Local persistence: JSONL EventStore and collector ingestion.

Phase 3 — Live UI: canonical projection, REST bootstrap, WebSocket state patches, ReactFlow graph.

Phase 4 — Debugger: timeline, inspector, loop/fan-out visualization, observable decision metadata.

Phase 5 — Runtime control: pause/resume/stop/approve/retry through an explicit command channel.

Phase 6 — Visualization replay: deterministic state reconstruction and scrubbing.

Phase 7 — Real fork/re-execution: only for agents implementing checkpoint/resume contract.

Phase 8 — Adapters: OpenTelemetry and major frameworks.

Phase 9 — Experience graph and recommendations.

Phase 10 — Optional SQL/server scale path.

# 19. Repository Structure

agent-devtools/
├── core/
│   ├── events/
│   ├── graph/
│   ├── runtime/
│   ├── replay/
│   └── experience/
├── adapters/
│   ├── python/
│   ├── otel/
│   ├── langgraph/
│   ├── openai/
│   └── crewai/
├── server/
│   ├── collector/
│   ├── api/
│   ├── websocket/
│   └── storage/
├── ui/
│   ├── graph/
│   ├── timeline/
│   ├── inspector/
│   ├── replay/
│   └── controls/
├── cli/
├── schemas/
├── tests/
└── examples/

# 20. Implementation Plan

| Phase | Deliverable | Exit criteria |
| --- | --- | --- |
| 0. Architecture | Event protocol, repo skeleton, ADRs | Schemas reviewed; sample events validated |
| 1. Instrumentation | Raw Python adapter + CLI | Existing Python agent runs with zero workflow rewrite beyond instrumentation |
| 2. Collector | FastAPI + JSONL event ingestion | Events persisted and streamable from JSONL |
| 3. Live UI | React + ReactFlow + WebSocket | Developer sees live graph within seconds |
| 4. Debugger | Timeline + inspector + loop visualization | Developer can diagnose a failed run |
| 5. Control | Pause/resume/stop | Commands safely change runtime state |
| 6. Replay | Checkpoints + replay engine | Failed run can be reconstructed |
| 7. Fork | Branching execution + comparison | Developer can test an alternative from checkpoint |
| 8. Adapters | OTel + one major framework | Same UI works across multiple sources |
| 9. Experience | Cross-run experience graph | Prior runs searchable and linked to outcomes |
| 10. Intelligence | Plan health + recommendations | System identifies recurring failure patterns |

# 21. Detailed MVP Sprint Plan

Week 1: Repository skeleton, protocol/versioning, Pydantic schemas, producer-side sequencing, contextvars, redaction, JSONL EventStore, collector ingestion, duplicate/out-of-order tests.

Week 2: Python decorators/context managers, async batcher, persistent/keep-alive transport, run IDs, causal context propagation, backpressure, and transport failure tests.

Week 3: Canonical ProjectionEngine, graph/timeline/run-state models, state patches, REST bootstrap, WebSocket subscription, ReactFlow shell, reconnect behavior, and end-to-end fixture.

Week 4: Build React shell, run list, run detail, WebSocket subscription and basic timeline.

Week 5: Implement graph materialization and ReactFlow visualization for sequential, parallel and looped execution.

Week 6: Implement node inspector, event details, status transitions and failure highlighting.

Week 7: Add pause/resume/stop command channel and runtime state machine.

Week 8: Package the one-command developer experience, documentation, examples and end-to-end tests.

# 22. Testing Strategy

| Test type | Focus |
| --- | --- |
| Unit | Schema validation, graph projection, state transitions, redaction |
| Contract | Every adapter emits valid universal events |
| Integration | Agent → collector → DB → API → UI |
| Replay | State reconstruction and checkpoint correctness |
| Failure injection | Timeouts, retries, loops, dropped events, process crash |
| Security | Secret redaction, unauthorized commands, malicious payload handling |
| Performance | Event ingestion rate, UI update latency, graph rendering |
| Compatibility | Protocol version upgrades and adapter versions |

Create deterministic fixtures representing: sequential workflow, fan-out/fan-in, retry, loop, replan, approval pause, failure, and fork.

# 23. Observability of the Platform

The platform must observe itself. Emit internal metrics for events received/sec, ingestion failures, event-to-UI latency, active runs, graph materialization time, WebSocket disconnects, replay duration and command acknowledgment latency.

# 24. Risks and Tradeoffs

| Risk | Mitigation |
| --- | --- |
| Framework diversity creates inconsistent semantics | Universal protocol + adapter conformance tests |
| High event volume | Sampling for low-value events; configurable payload capture |
| Sensitive prompt/tool data | Redaction policies and local-first defaults |
| Replay cannot reproduce external side effects | Checkpoint recorded results; sandbox/non-replayable markers |
| Graph becomes visually overwhelming | Collapse repeated nodes; loop iteration views; filtering |
| Control creates safety risk | Command authorization, approvals and explicit policy boundaries |
| Experience graph stores bad lessons | Confidence, evaluation and provenance; never treat raw history as ground truth |
| Scope explosion | Gate each phase on adoption and user feedback |

# 25. Architectural Decisions

Event sourcing is the source-of-truth model for execution history.

The UI is a first-class product surface, but it consumes a framework-neutral event/state API.

Local-first is the default architecture.

ReactFlow is the initial graph renderer.

FastAPI is the initial control/API layer.

SQLite is the initial persistence layer; PostgreSQL is the migration target.

OpenTelemetry is an integration/transport strategy, not the entire semantic model.

Control commands are separate from observed events.

Decision explanations are structured observable metadata, not chain-of-thought.

Experience data is derived from execution history and remains provenance-linked to source runs.

# 26. Definition of Done for the First Public Release

A developer can install the project with one command.

A documented Python example can be connected in under 10 minutes.

The UI automatically shows a live execution graph and timeline.

Loops, retries and failures are visible without manually reconstructing logs.

Clicking a node shows useful execution metadata.

Sensitive values can be redacted.

The project works entirely locally without a hosted account.

The event protocol and adapter interfaces are documented.

Automated tests cover the core state machine and event pipeline.

A complete example demonstrates a failure, diagnosis and replay workflow.

# 27. Future Roadmap

More framework adapters and deeper OpenTelemetry semantic mapping.

Rich replay/fork with side-by-side execution comparison.

Plan provenance and dependency-scoped freshness validation.

Experience graph queries and similarity retrieval.

Verification policies and agent contracts.

Cost/quality optimization and progress-guided routing.

Security and provenance controls.

Optional team/server mode.

Plugin architecture for custom evaluators, policy engines and visualization panels.

# 28. Recommended First Build

The highest-risk mistake is trying to implement the entire vision before proving the developer experience. The first public milestone should therefore be intentionally narrow: raw Python instrumentation → universal events → local collector → live graph/timeline → node inspector. If that workflow is compelling, add runtime control, replay/fork, framework adapters, and experience intelligence incrementally.

The product thesis is simple: developers should not have to rebuild their agents inside a new framework just to understand what the agent is doing. The platform should attach to the agent they already have and make its execution understandable and controllable.

.agent-devtools/
├── runs/
│   ├── run_20260911_001/
│   │   ├── events.jsonl
│   │   ├── metadata.json
│   │   └── snapshot.json        # optional optimization
│   └── run_20260911_002/
│       ├── events.jsonl
│       └── metadata.json

class EventStore(Protocol):
    def append(self, event: AgentEvent) -> None: ...
    def append_batch(self, events: list[AgentEvent]) -> None: ...
    def get_run_events(self, run_id: str) -> Iterable[AgentEvent]: ...
    def get_latest_sequence(self, run_id: str) -> int: ...
    def has_event(self, event_id: str) -> bool: ...

class JsonlEventStore(EventStore):
    # v1 local implementation
    ...

Agent process
  → SDK creates event
  → event_id + sequence + parent_event_id assigned
  → async queue
  → batch transport
  → local collector
  → validate + dedupe + append JSONL
  → ProjectionEngine
  → state patch
  → WebSocket
  → React UI